ATS PROJECT
Work Start & Priority Plan – As per Sanghamitra Roy Madam’s Feedback

Prepared from the ATS project meeting discussion

Purpose: Convert Sanghamitra Roy Madam’s meeting feedback into a practical development sequence: what to start first, what follows, and what should remain for later phases.

# 1. Main Direction

The core ATS should first work smoothly with the real recruitment process. Validate it through approximately 3–4 actual hirings, fix major issues, and establish stability before taking up secondary/vendor enhancements and longer-term SaaS capabilities.

# 2. Start Immediately – P0

Run 3–4 real hiring test cases

Execute Candidate Upload → Screening → Shortlist/Reject → Interview → Feedback → Assessment → Final Decision. Record bugs, process gaps and missing capabilities.

Fix core ATS process issues

Prioritize defects that prevent the normal recruitment process from completing smoothly and re-test every fix.

Candidate-level complete download

Provide a candidate-level download/export so a recruiter can download the information completed so far and share it with an external Technical 3/4 interviewer.

External interviewer workflow

Support exceptional cases where an external interviewer is not configured in ATS; recruiter can download and share candidate information.

Teams interview recording access

Make Technical Round 1/2 recording links or appropriate access available to authorized final decision-makers.

Assessment report upload

Allow the actual assessment report to be uploaded against the candidate, not only the score, with authorized view/download.

# 3. Next – P1

Referral Candidate flag + permissions

Recruiters/final decision-makers can see referral status; normal interviewers should not see it during evaluation.

Candidate source categories

Finalize and implement College Placement, Placement and Vendor; confirm definitions before implementation.

Vendor/Placement upload

Where email/phone is unavailable initially, do not make them mandatory at first upload; confirm duplicate-check impact.

JD/filter re-screening

Verify that changing criteria re-evaluates previously filtered candidates; fix if current behavior is incorrect.

Access database analysis

Analyze existing Access data, field mapping, historical records, duplicates and migration/synchronization approach before development.

# 4. Later – P2/P3

Admin configuration

Allow authorized admins to maintain email templates, rejection messages, recipients, reminders and workflow settings without developer dependency.

Email and scheduling

Verify scheduling, rescheduling, Teams/Outlook integration, notifications and feedback reminders.

LinkedIn

Ensure candidate LinkedIn information can be captured/displayed where available.

Advanced Vendor workflow

Take up broader vendor-specific workflow/dashboard enhancements after core ATS stability.

SaaS / multi-company

Keep architecture scalable for future product expansion; treat this as long-term.

# 5. Recommended Step-by-Step Sequence

Select 3–4 actual hiring cases for end-to-end validation.

Execute those cases completely in the current ATS.

Create one consolidated bug/process-gap list and classify P0/P1/P2/P3.

Fix P0 core ATS issues and re-test.

Implement candidate-level complete download/export for external interviewers.

Implement authorized access to Teams technical interview recordings.

Implement assessment report upload and candidate-level access.

Implement referral candidate identification with role-based visibility.

Finalize and implement College Placement / Placement / Vendor categories.

Implement/validate Vendor and Placement rules for missing contact details.

Validate JD/AI dynamic re-filtering when criteria change.

Analyze and plan Access database migration/synchronization.

Add admin configuration for templates, messages, recipients and reminders.

Complete remaining email, scheduling, LinkedIn and workflow improvements.

After core stability is proven, take up advanced Vendor functionality.

Keep SaaS/multi-company scalability as the long-term direction.

# 6. Priority Matrix

| Priority | Work Item | When | Outcome |
| --- | --- | --- | --- |
| P0 | Real hiring validation | NOW | Identify core issues |
| P0 | Core ATS fixes | NOW | Stable recruitment workflow |
| P0 | Candidate complete download | NOW | External interviewer review |
| P0 | Teams recording access | NOW | Earlier interview review |
| P0 | Assessment report upload | NOW | Full report available |
| P1 | Referral visibility | Next | Controlled disclosure |
| P1 | Placement/Vendor categories | Next | Clear source classification |
| P1 | Vendor/Placement upload rules | Next | Handle missing contact details |
| P1 | JD re-filtering | Verify/Fix | Changed criteria re-evaluation |
| P1 | Access DB | Analysis first | Historical data strategy |
| P2 | Admin configuration | Later | Less developer dependency |
| P2 | Email/reminders/LinkedIn | Later | Improved configurable workflow |
| P3 | Advanced Vendor workflow | After stability | Expanded vendor capability |
| P3 | SaaS/multi-company | Long term | Future scalability |

# 7. Immediate Action List for Development Team

Nominate the 3–4 real hiring cases.

Create one master ATS issue tracker.

Mark each issue P0/P1/P2/P3.

Start P0 fixes before wishlist features.

Prepare design for candidate-level complete download/export.

Confirm Teams recording storage/access and roles.

Confirm assessment report upload format and storage.

Document referral visibility permissions.

Confirm final College Placement / Placement / Vendor definitions.

Prepare technical assessment for Access database migration/synchronization.

# 8. Final Recommendation

Do NOT start by developing all Vendor, SaaS or wishlist features. First prove the core ATS with real hiring cases, fix critical process issues, and implement the P0 information-sharing capabilities. Then proceed with referral controls, source-category changes, Vendor/Placement rules, database integration and admin configuration.

Recommended flow: REAL HIRING VALIDATION → CORE STABILITY → P0 ENHANCEMENTS → REFERRAL/SOURCE RULES → DATABASE & ADMIN CONFIGURATION → VENDOR ENHANCEMENTS → LONG-TERM SAAS.